# PROJECT PLANNING

## Project Title

ShopEZ: A PREMIUM FULL-STACK E-COMMERCE STOREFRONT

### Submitted By

Ankith Ramadas
 B.Tech – Computer Science Engineering
 Anurag University

# 1. Project Planning Overview

Project planning is a crucial phase in software development that defines the scope, objectives, resources, timeline, and execution strategy of the project. The purpose of project planning for ShopEZ is to ensure systematic development, efficient resource utilization, risk reduction, and successful project completion.

ShopEZ was planned as a full-stack e-commerce platform that provides a secure and user-friendly environment for customers, sellers, and administrators. The project follows a structured software development life cycle (SDLC) approach to ensure quality and maintainability.

# 2. Project Objectives

The primary objectives of ShopEZ are:

- To develop a modern e-commerce platform.

- To provide separate dashboards for Customers, Sellers, and Admins.

- To implement secure authentication and authorization.

- To support product management and inventory tracking.

- To enable order placement and order tracking.

- To create a scalable and responsive web application.

- To deploy the application on a cloud platform for real-world accessibility.

# 3. Project Scope

## In Scope

### Customer Module

- User Registration

- Login System

- Product Browsing

- Product Search

- Shopping Cart

- Product Reviews

- Order Placement

- Order Tracking

### Seller Module

- Product Management

- Inventory Management

- Sales Monitoring

- Order Management

### Admin Module

- User Management

- Product Monitoring

- Order Monitoring

- Dashboard Analytics

### Technical Scope

- React Frontend

- Express Backend

- MongoDB Atlas Database

- JWT Authentication

- Cloud Deployment

## Out of Scope

- Online Payment Integration

- AI Recommendation Engine

- Live Chat Support

- Mobile Application Development

- Multi-language Support

These features are considered future enhancements.

# 4. Project Development Methodology

The project follows an Agile-inspired development approach.

### Phase 1 – Requirement Analysis

Activities:

- Identify stakeholder needs.

- Define customer and seller requirements.

- Analyze existing e-commerce platforms.

- Prepare problem statement.

Deliverables:

- Requirement Specification

- Problem Statement

- User Stories

### Phase 2 – Design Phase

Activities:

- Create system architecture.

- Design database schema.

- Design user interfaces.

- Create workflow diagrams.

Deliverables:

- Solution Architecture

- Database Design

- Wireframes

- UI Design

### Phase 3 – Development Phase

Activities:

- Frontend Development

- Backend Development

- Database Integration

- Authentication Module Development

Deliverables:

- React Application

- Express APIs

- MongoDB Collections

- JWT Authentication

### Phase 4 – Testing Phase

Activities:

- Functional Testing

- Integration Testing

- User Acceptance Testing

Deliverables:

- Test Reports

- Bug Fixes

- Validation Results

### Phase 5 – Deployment Phase

Activities:

- Build Production Version

- Configure Cloud Hosting

- Deploy Frontend and Backend

Deliverables:

- Live Website

- Production Database

# 5. Work Breakdown Structure (WBS)

## Level 1: ShopEZ Project

### 1. Requirement Analysis

- Problem Identification

- Requirement Gathering

- User Story Creation

### 2. Design

- Architecture Design

- Database Design

- UI Design

### 3. Development

- Frontend Development

- Backend Development

- API Development

- Authentication Development

### 4. Testing

- Unit Testing

- Integration Testing

- User Acceptance Testing

### 5. Deployment

- Hosting Configuration

- Production Release

### 6. Documentation

- Project Report

- User Manual

- Technical Documentation

# 6. Resource Planning

## Human Resources

| Role | Responsibility |
| --- | --- |
| Student Developer (Shourya Sujit) | Design, Development, Testing, Deployment |
| Project Guide | Review and Validation |
| End Users | User Acceptance Testing |

## Software Resources

| Software | Purpose |
| --- | --- |
| Visual Studio Code | Development |
| Node.js | Backend Runtime |
| React.js | Frontend Development |
| Express.js | API Development |
| MongoDB Atlas | Database |
| GitHub | Version Control |
| Render | Cloud Deployment |

## Hardware Resources

| Resource | Specification |
| --- | --- |
| Laptop | Development Environment |
| Internet Connection | Cloud Access |
| Mobile Device | Responsive Testing |

# 7. Time Planning

| Activity | Duration |
| --- | --- |
| Requirement Analysis | 1 Week |
| Design Phase | 1 Week |
| Frontend Development | 2 Weeks |
| Backend Development | 2 Weeks |
| Database Integration | 1 Week |
| Testing | 1 Week |
| Deployment | 1 Week |
| Documentation | 1 Week |

### Total Project Duration

10 Weeks

# 8. Risk Management

## Risk 1: Database Connectivity Issues

Impact:

- Application downtime

Mitigation:

- MongoDB Atlas cloud deployment

- Connection fallback mechanisms

## Risk 2: Authentication Failures

Impact:

- Unauthorized access

Mitigation:

- JWT Authentication

- Role-Based Access Control

## Risk 3: Deployment Failures

Impact:

- Website inaccessible

Mitigation:

- Automated deployment through GitHub and Render

## Risk 4: Data Loss

Impact:

- Loss of application information

Mitigation:

- MongoDB Atlas backups

- Cloud storage reliability

# 9. Quality Assurance Plan

The following quality standards were adopted:

### Code Quality

- Modular architecture

- Reusable components

- Clean coding practices

### Security

- JWT Authentication

- Password Encryption

- Protected Routes

### Performance

- Optimized API calls

- Efficient database queries

- Responsive user interface

### Testing

- Functional Testing

- Integration Testing

- User Acceptance Testing

# 10. Expected Outcomes

Upon successful completion, ShopEZ will provide:

- A fully functional e-commerce platform.

- Dedicated Customer, Seller, and Admin dashboards.

- Secure authentication and authorization.

- Efficient product and order management.

- Responsive user interface.

- Cloud-hosted deployment.

- Scalable architecture for future enhancements.

# 11. Conclusion

The project planning process for ShopEZ establishes a structured roadmap for successful development and deployment. Through careful requirement analysis, systematic design, efficient resource allocation, risk management, and quality assurance practices, the project ensures the delivery of a secure, scalable, and user-friendly e-commerce platform. The planning framework provides a strong foundation for achieving project objectives while supporting future growth and feature expansion.